**Leisure & Cultural Committee Meeting – 28 September 2021**

**Clerk’s Sites & Projects Update**

**Blythewood**

* Following complaints of antisocial behaviour Premier Security was asked to carry out some evening/night-time patrols over two weekends. They reported no issues and it is hoped the antisocial behaviour has now stopped due to the change of season.
* Inspection of the swings as reported at the last meeting is still in hand; the bark chipping has been topped up and the fly tipping removed.
* As in previous years, some Himalayan Balsam has been reported and instructions have been given for removal.

**Cemetery**

* It has been noted that some families have planted shrubs on graves and laid curb stones etc, all of which is contrary to the conditions set out by the parish council. Families are to be notified and such items to be removed to enable the grass to be cut and the cemetery properly maintained.
* Refurbishment of the noticeboard is in hand.

**South Ascot**

* The playpark surface has been repaired as far as is possible.
* The trees on Hyn’s Green bordering Oliver Road are still in need of attention and ANB Groundcare has been asked to report back on work required and likely cost.

**Tom Green’s Field**

* Two quotes were received for the planned capital spend on fencing and ANB Groundcare was instructed. Due to shortage of/difficulty to obtain materials, costs are fluctuating and a revised quote is awaited.

**Victory Fields**

* One quote was obtained for the fencing around the tennis courts - Chiltern Sports Contractors Ltd who installed the existing fence. The quote was to replace the existing MUGA court fence and supply & install new gates - £15,864. The clerk is still trying to obtain further quote
* Pavilion:
	+ Wifi has been sourced and is to be installed in the next two weeks. 1stinview (firm that installed the CCTV system) to attend site on 14 October to reset the CCTV system with new password, with aim of facilitating remote access via the Wifi.
	+ The main external doors and external toilet door are now secured by a chain and padlock as the external locks to the Pavilion cladding doors have deteriorated to the extent they are now unusable. The inner doors are still locked in the usual way. Specialist advice will be required to establish a solution for the cladding doors as their design does not support a standard lock.